Garfield Township Planning Commission

Special Use Permit-Grappin Sand Pit - Final

5/2/2023 - 6:30PM

Garfield Township Hall

1138 West Erickson Rd.

Linwood, MI 48634

- Pledge Recited

- Roll Call:

| Name | Present | Absent |
| --- | --- | --- |
| Gregory Jacobs | ☒ | ☐ |
| Christine Haas | ☐ | ☒ |
| Anne Gies | ☒ | ☐ |
| Paul Niemiec | ☒ | ☐ |
| Kent Rugenstein | ☒ | ☐ |
| Tom Gradowski | ☒ | ☐ |

- Public comments:

  - None

- Summary of SUP (Sand Permit for the Grappins)

  - 2-3 years

  - 2000 yards per year

  - Level ground

  - 6 feet from ground level

  - ~3 acres max

  - Return to hunting ground

  - Strip top soil and resurface with top soil

  - Took 3000 yards

  - Things the PC asked for at last meeting:

    - Survey of exactly where sand was being removed

    - Survey of property line

    - Plan if the survey didn’t meet the agreement

- Information brought to PC from Contractor/Grappins

  - Cleared of 1.5 acres of trees (measured by contractor 300’x180’)

    - Plan on clearing about 1.5 additional acres

    - Max of 3 acres

  - Dug about 1/3 of what was cleared

  - No Survey/Plan to rectify if survey does not meet agreement

- Previous excavation on property shown in aerial photographs

  - No documentation of previous excavation and is relatively new according to aerials

  - Neighbors sent photographs at property line to show that it did not abide by the guidelines (closer than 25 feet from property line)

  - Previous excavation was started a handful of years ago and has since moved to another part of the property

  - Discussion of having to pull a second permit (potentially a pond permit) for the previous excavation

- Requirements that need to be met for PC to approve SUP

  - Survey of how many acres are being worked on (sketch with accurate measurements)

    - Removing sand in one area and changing one area to a pond (each area surveyed)

  - What the plans are for each area (~3 acres and pond) to rectify what is currently out of spec (set back distance for a pond is 25 feet from property line)

    - Will need a written plan

    - Currently, edge of pond to property line is ~12 feet

- Will be 2 items on one permit

  - Sand (~3 acres)

  - Pond (Need survey/drawing of location/measured area)

- Bring all items to next PC meeting on 6/6/2023 @6:30PM

- Questions:

  - None

- Motion to adjourn meeting: 7:10

  - Motion to adjourn by: Anne Gies

  - Motion supported by: Kent Rugenstein